Project Number: 700085

Project Acronym: ARIES

Project title: Reliable European Identity Ecosystem

Periodic Technical Report

Part B

Period covered by the report: from 01/09/2016 to 28/02/2018

Periodic report: 1st

Document History

| Version | Date | Author(s) | Description/Comments |
| --- | --- | --- | --- |
| 0.01 | 09/03/2018 | Sara Diez | ToC |
| 0.2 | 03/04/2018 | Sara Diez | Objectives, Impact, update of exploitation plans, deviations and Integration of partners contributions |
| 0.3 | 04/04/2018 | Sara Diez | Review of partners contributions |
| 0.4 | 06/04/2018 | Sara Diez | Efforts and dissemination activites |

Contents

1	Explanation of the work carried out by the beneficiaries and Overview of the project	4

1.1	Objectives	4

1.2	Explanation of the work carried out per work package	7

1.2.1	WP1 - Ethics requirements	7

1.2.2	WP2 - Procedural, ethical, legal & societal requirements for ID ecosystem	8

1.2.3	WP3 - Strengthening the technology for ID	12

1.2.4	WP4 - Demonstrators Integration and Evaluation	16

1.2.5	WP5 - Design, Communication and Exploitation of ecosystem for identity services	19

1.2.6	WP6 - Dissemination and Standardisation	23

1.2.7	WP7 - Project and Innovation Management	25

1.3	Impact	29

2	Update of the plan for exploitation and dissemination of result (if applicable)	32

3	Deviations from Annex 1	33

3.1	Tasks	34

3.2	Use of resources	36

4	Periodic Financial Report	38

ANNEX 1 Dissemination and communication activities	39

List of tables

Table 1 - Partners activities WP2	12

Table 2 - Partners activities WP3	15

Table 3 - Partners activities WP4	19

Table 4 - Partners activities WP5	22

Table 5 - Partners activities WP6	25

Table 6 - Partners activities WP7	28

Table 7 - ARIES impact	31

Table 8 - ARIES milestones	35

Table 9 - Summary of efforts	36

Table 10 - Financial report	38

# Explanation of the work carried out by the beneficiaries and Overview of the project

## Objectives

ARIES responds to the Commission call for proposals on the provision of technologies and capabilities for fighting and preventing cyber-crime. This call is part of the mechanisms put in place to implement the Cybersecurity Strategy of the EU. The EU vision presented in this strategy is assembled around five strategic priorities and ARIES intend to contribute to one of them: “Drastically reducing cybercrime”.

As such the main ambition of the project is:

“To develop and test secure technologies contributing to further establish a European electronic ID ecosystem ergonomic and trustworthy for the citizens. For that purpose, ARIES will design easy to use and privacy-preserving tools dedicated to identity management”

This overall ambition is structured around four specific objectives:

Figure 1- ARIES objectives

Objective 1: Develop a trustable, reliable identity ecosystem for secure, ethical and privacy respecting physical and virtual identity management processes, with the aim of reducing identity fraud and associated crimes

Throughout the last eighteen months we have performed many activities aimed to set up and put in place a system that supports key identity management processes aligned with the Commission priorities and principles. Privacy preservation has been the central focus from the early beginning of the project with the provision and circulation of the Privacy by design guidelines (MS5), based on Enisa recommendations, and a key input for the design of the system architecture. A systemic approach to embedding privacy across project activities has been adopted with the goal of guaranteeing a secure lifecycle management of information and securing privacy respect. We have also taken into consideration the guidelines for good practice in data handling of eID provided by the ethical advisor (D1.1 – GEN -Requirement No. 1)

The second source of information for the architecture design has been the research of the use cases composing the ARIES scenarios (e-commerce and airport), the analysis of current adopted services, processes, and technologies and their legal and societal implications. A collaborative working document including system requirements, and baseline of the future “D2.1 Analysis of Identity procedures, life cycles and their weaknesses”, was available early in the project incorporating also an initial list of identified vulnerabilities, problems and weaknesses. Since contributing to the establishment of an EU identity management ecosystem is at the hearth of the project our ambition couldn’t stop at the mere provision of a set of functional requirements or the description of a number of use cases, we have sought at all times to address concerns of different nature regarding the uptake of eIDs by stakeholders (citizens, law enforcement agencies, industry etc.) such as ethical, already mentioned in the previous paragraph but also, legal (D2.3) and societal concerns (D2.2).

The system architecture is described in “D3.1 ARIES eID ecosystem technical design”. An updated version of the system architecture has been produced for internal use in order to accommodate the different improvements and upgrades arisen from the technical implementation. The architecture is defined in a modular way; each component may have a different supplier, allowing interoperability among ARIES and non-ARIES Identity Management systems. In addition the technical design supports Android mobile applications.

Objective 2: Strengthen the link between physical and digital identities by using high assurance elements, including biometric verification and tamper-proof certified checks with breeder documents.

ARIES harmonizes digital and physical processes in a novel way. ARIES virtual identities are derived from physical documents issued by national authorities and law enforcement agencies maintaining high levels of security and privacy preservation. We base our processes in trusted identities like eIDs (Spanish National eID) and ePassport. After checking the validity of user credentials, by means of the authentication with the chip included in the breeder document, the ARIES system derives virtual identities, with privacy preserving technologies. ARIES identities may provide different levels of assurance for different purposes and offer an efficient and convenient way to manage identities and personal information.

The mechanisms, system architecture and components used for virtual identity derivation are described in D3.1.The virtual identity issuer is one of the components directly involved in the derivation of ARIES virtual identities from breeder documents such as the eDNI and ePassport linked to biometric verification. Other key components are the secure wallet which stores virtual credentials in smartphones and the secure vault only accessible to law enforcement agencies in special cases to fight against identity theft.

The final implementation of virtual identity derivation mechanisms is due in June 2018 (D3.2 Virtual identity developments)

Objective 3: Validate the ARIES approach in two realistic citizen-oriented scenarios: eCommerce and at the airport.

The project outcomes don’t stay at a theoretical level, ARIES concepts and principles will be implemented and tested in two specific scenarios: the eCommerce scenario and at the airport scenario. Although these are the scenarios chosen to validate and evaluate the ARIES system, they only represent particular instantiations of the system that could be applied to different domains (e.g. hotel registration) in different countries (using national eIDs as breeder documents).

The eCommerce and airport demonstrators are implemented following an iterative approach. Use cases, components and demonstrators are defined and implemented according to user needs, obtained through meetings and questionnaires, following project design principles and considering state of the art technologies. The feedback obtained from the evaluation of the demonstrators by end users serves to further reformulate and enhance use cases and demonstrators. First descriptions of the scenarios and use cases were incorporated to D3.1 and “D4.2 ARIES Demonstration and Evaluation Plan” and updated in D2.1. Final description of the scenarios will be part of D4.3 Secure eCommerce prototype demonstrator and D4.4 Identity virtualization prototype demonstrator both due in December 2018.

A first proof of concept of the eCommerce demonstrator was carried out in Porto in September 2017, so accomplishing MS4 and MS7.

A second version of the eCommerce demonstrator has been set up and an evaluation plan for end-users and associate partners (in Porto and Canarias) has been designed following the guidelines established in D4.2 so fulfilling MS10 Initial evaluation and feedback.

Objective 4: Address key legal, ethical and societal aspects of eID adoption and identity-related crimes to augment confidence in eID use

The main project outcomes fulfilling this objective are “D2.3 Legal requirements and analysis of ID legislation and law enforcement aspects” and “D2.2 Socio-ethical analysis and requirements”.

D2.2 outlines socio-ethical considerations of the actual use and future adoption of eIDs, the problems that must be overcome if the eID is to be trusted and gain widespread sustainable acceptance. The analysis focuses on the two project scenarios eCommerce and at the airport and explores society perceptions and concerns about fraud, privacy and security.

D2.3 identifies and analyses the EU legislation applicable to the ARIES system and future service providers using the ARIES system, mainly the eIDAS Regulation and General Data Protection Regulation (GDPR).

Dissemination and communication strategy and activities presented in D5.1 and D6.1 are aimed to raise awareness about the use of virtual identities contributing so to the enlargement of the ARIES ecosystem by drawing the attention of different stakeholders towards ARIES, eID adoption and highly secure and privacy respecting virtual identity management processes.

## Explanation of the work carried out per work package

### WP1 - Ethics requirements

As results of the ethics scrutiny of the ARIES proposal this work package was automatically added to the project work plan. The ethics requirements materialised in two tasks:  (1) appoint an ethical advisor with expertise in data protection and human rights, and (2) submit a report with the guidelines that should be taken into account to cope with ethical concerns involved in the research.

As result of this tasks activities two project deliverables were delivered to the Commission according to schedule: D1.2 GEN-Requirement No.2 and D1.1 GEN – Requirements No. 1.

#### D1.1: GEN - Requirement No. 1 [3]

In November 2016 Ms Francesca Bosco was appointed as independent ethical advisor of the ARIES project. A memorandum of agreement was signed stating the responsibilities of the position following the EC recommendations regarding roles and functions of Ethics Advisors in EC-funded Projects.

Ms. Francesca Bosco gathers the knowledge and experience required for the role. She is a well-qualified ethics expert and her expertise matched the needs and objectives of the ARIES project. She currently works as Project Officer in the United Nations Interregional Crime and Justice Research Institute (UNICRE) in the Emerging Crimes unit, in programs related to misuse of technology and technology-enabled crime, organised crime and fundamental rights.

#### D1.2: GEN - Requirement No. 2 [3]

In August 2017 the ethical advisor after several meetings with project partners and the revision of project documentation produced the ethical advisor report.

This report presents the ethical considerations that must be taken into account by the project consortium in the design and implementation of the virtual identity management processes within the project. The document from the overview of the work carried out and planned, that is, virtual identity management processes implementation, scenarios instantiation and real users’ validation, provides guidelines to overcome potential problems that could arise around ethical issues and how to address them.

It also comprises a list of ethical principles that could affect project stakeholders. The project ethical principles will orientate our activities across the project.

Ms. Francesca Bosco is a member of the Project Advisory Board. From that position she will have the opportunity to follow the project advances and provide advice when required.

#### Work carried out for each beneficiary

| ATOS | As WP leader and as project coordinator Atos has worked on the specification of the role of ethical advisor and the ethics requirements. Atos actively participated in the search of potential advisors, in the discussions that lead to the securement of Ms. Francesca Bosco and in the writing of deliverable D1.2 GEN - Requirement No 1. |
| --- | --- |
| UMU | UMU has reviewed D1.1 and has included the external ethical advisor in the Project Advisory Board. |
| SAHER | Identification and securing the services of a suitably qualified and knowledge independent ethical expert advisor for the project. Briefing her and working with her to understand the project and supplying her the information and background required to complete her report. |

### WP2 - Procedural, ethical, legal & societal requirements for ID ecosystem

During the first period, WP2 has studied and analyzed in depth the ARIES scenarios, and the current state of the art about identity management processes and related services, identifying the main procedural, ethical, legal and societal requirements of the ARIES ecosystem. The consortium has worked effectively together to reach that goal, complying with the milestones and the scheduled activities. It can be said that the whole WP is in a good track. All the analysis and documents have been successfully accomplished on time.

#### T2.1 Functional requirements for ID ecosystem

In this task we have accomplished the research about ARIES use cases and the current adopted services, processes, technologies and their legal and societal implications. We have analysed digital and physical Identity Management models and procedures, the potential weaknesses and how to improve them based on ARIES approach. We have also studied the current Identity Management procedures in Airports and e-commerce, and their corresponding impacts on user’s privacy and security.

The analysis carried out in different areas has led to the definition of functional (for both scenarios) and non-functional requirements for the ARIES ecosystem. Thus, during this first period, different physical and virtual meetings have been organised, in-situ at Leeds airport with the assistance of POCC, at Brussels airport, with the Belgium Federal Police and at LOUI airport with ERTZ, to collect information about current procedures, threats and weaknesses. Likewise, SONAE has provided insights and valuable feedback about the e-commerce scenario and related procedures.

The analysis encompasses the study of requirements of similar systems, for instance ABC4EU documentation and restricted documents from the ORIGINS project. Discussions with stakeholders such as ports and borders staff were accomplished to assess legal and process requirements for the airport scenario.

The partners have conducted desk research about recommendations for engineering privacy by design and opinions on data protection aspects from relevant stakeholders (i.e. EDPS, ENISA, Spanish Data Protection Authority). To fulfill MS5 (Privacy by Design Guidelines), an initial set of guidelines has been defined for partners to apply them to project's work and outcomes. Moreover, research was conducted on two different applications of the eIDAS Regulation relevant for the project, including the consumption of e-IDs by ARIES providers and the consideration of ARIES derived e-IDs as notifiable electronic identification means.

The main outcome of this task is D2.1 that describes the security and privacy analysis, the use cases, the functional requirements, for both, ecommerce and airport scenarios, as well as non-functional requirements for the ARIES ecosystem.

#### T2.2 Societal and Ethics Evaluation of ID and threats

Within the scope of this task we have analysed how socio-ethical issues are reflected in the Aries innovative eID. To this aim, deliverable D2.2 has outlined the ethical and societal considerations of the actual and prospective use of eIDs to help to better understand and inform the e-ecosystem landscape. We have addressed some issues that must be better understood in order to identify the potential barriers to eID take up in society, and to help to the development of an eID that is as neutral as possible. The task seeks to provide some ethical guidelines to inform a workable, trustable and dependable eID.

This tasks outcomes have informed other project works with a view to advancing a model that (i) could have traction in realising the eEuropean Digital Single market; (ii) contributes to cutting the financial and personal costs to citizens of identity theft and impersonation; and (iii) develops understanding of how ethics is a prerequisite to developing a sustainable, trustable and reliable virtual identity ecosystem not an optional add-on in the design of eID and e-transactions.

Deliverable D2.2 incorporates research about the actual and potential stumbling blocks to the universalisation of eIDs featuring two use cases: eCommerce and eAirport to illustrate barriers and opportunities. The focus group and questionnaire feedback informed Aries attempt to innovate and build in ethics as a first design principle. Besides, liaison with project Ethical Advisor has taken place during this development phase.

#### T2.3 Legal requirements and impact on law enforcement

In this task we have performed an analysis of the eID European Union legislation, and its application to the ARIES ecosystem, mainly focused in the Regulation (EU) Nº 910/2014 of the European Parliament and of the Council of 23 July 2014 on electronic identification and trust services for electronic transactions in the internal market, (commonly known as “eIDAS Regulation”) and its implementing acts.

As the architecture also considers the possible usage of advanced electronic signatures, the legal analysis includes a study of the use of advanced electronic signatures based in qualified certificates issued by ARIES providers, a legal institution also mainly regulated in the eIDAS Regulation. Assuming that the ARIES services may be provided by private sector entities as a commercial activity, the key legal requirements have also been identified.

Furthermore, it includes an analysis of the personal data protection issues and of the law enforcement access to evidential information aspects, mainly according to Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data and Directive (EU) 2016/680 of the European Parliament and of the Council of 27 April 2016 on the protection of natural persons with regard to the processing of personal data by competent authorities for the purposes of the prevention, investigation, detection or prosecution of criminal offences or the execution of criminal penalties, and on the free movement of such data.

As a result of the analysis, we have come up with the legal requirements that may apply to the different architectural scenarios involved in the project. The outcome has been reported in deliverable D2.3 “Legal requirements and analysis of ID legislation and law enforcement aspects”, that includes the legal impact of ARIES approach taking into account law enforcement requirements and data protection aspects.

#### T2.4 - Privacy and data protection compliance

In this task we have analysed the data protection laws and principles, in order to ensure their future practical usability considering Regulation (EU) 910/2014. An initial plan is being considered for evaluation of the Aries ecosystem from a privacy perspective, taking technical and organizational decisions that minimize sensitive data exposition through a PIA (privacy impact assessment). This task 2.4 will concentrate the main work and effort in the scope of WP2 from now on. The result of this task will be included in deliverable D2.4 (M24).

#### Work carried out for each beneficiary

| ATOS | Atos has conducted desk research about recommendations for engineering privacy by design and opinions on data protection aspects from relevant stakeholders (i.e. EDPS, ENISA, Spanish Data Protection Authority). Atos has analysed requirements of similar systems, for instance ABC4EU documentation and has requested in agreement with the PO and IDEMIA the access to restricted documents from the ORIGINS project. Atos has significantly contributed in D2.1 in the majority of sections, with special focus on the alignment of ARIES with strategic EC-policy related initiatives (in particular with the Action Plan to strengthen the EU response to travel document fraud in EU) in key areas such as document production and control. Atos has also worked in relating focal points of the report analysis with recent authoritative references at international level on best practices for identity management, on the differentiating elements and complementarity with other related projects and on recent finding from studies in identity-related cybercrime trends that result in serious data breaches as well as proposing significant improvements to the analysis of ARIES scenarios and their use cases. |
| --- | --- |
| UMU | UMU coordinates WP2, and associated tasks T2.1, T2.3 and T2.4. UMU has lead and edited a collaborative working document to study the use cases identified in the ARIES scenarios. This document was the baseline for “D2.1 Analysis of Identity procedures, life cycles and their weaknesses” and served to fulfill MS3 (Analysis and requirements) and as input for satisfying MS6 (Identity procedures Weaknesses). In order to fulfill MS5 (Privacy by Design Guidelines), an initial set of guidelines have been defined to be applied by project partners. UMU is the editor and main contributor of deliverable of D2.1. UMU has leaded the use cases analysis including their vulnerabilities, problems and weaknesses. UMU has also defined the functional (for both scenarios) and non-functional requirements for the ARIES ecosystem. UMU has coordinated “D2.3 Legal requirements and analysis of ID legislation and law enforcement aspects”, with an analysis of the legal impact of ARIES approach taking into account law enforcement requirements and data protection aspects. UMU research includes the legal analysis of the privacy aspects of the project, especially taking into account the need to grant access to some personal data to investigate fraud. UMU has performed a first analysis of the privacy and data protection compliance, in order to ensure that the project comply with applicable data protection laws and principles, in order to ensure their future practical usability considering Regulation (EU) 910/2014. |
| GTO | Contribution and review of technical requirements of D2.1 and review of D2.3 “Legal requirements and analysis of ID legislation and law enforcement aspects”. Attendance to WP meetings |
| IDEMIA | Participation to the definition of the functional requirements, review of internal drafts and support for the link with WP3. Participation in the meeting with BFP in Brussels airport and in discussions with other stakeholders. Review of deliverables D2.2 and D2.3 on societal, ethical and legal requirements. |
| SAHER | Saher is responsible for D2.2 which was submitted on time (M15). This work, in collaboration with Sonae and UMU, involved both research on current policy and legal situations and developing an online survey for citizen perceptions. This survey was hosted on the EC survey portal. The results analysis was then undertaken to identify barriers to eID adoption. Work also involved close liaison with legal teams of UMU to ensure alignment with linked deliverable’s relating to privacy and legal aspects which are delivered by UMU. Face to face meetings with UMU ensured a coordinated approach and regular WP2 conference calls were held to ensure progress was in line with ARIES activities. Meetings were also held with experts working on similar topics and participation in EC webinars on eID to ensure alignment with current EC policy and regulations. |
| POCC | Contributions from POCC involve research into the use cases of the two scenarios, particularly on airport use cases, being used for the ARIES demonstration, submitting our own use case document and reviewing other partners’ documents. Discussions with ports and borders staff to assess legal and process requirements for the airport scenario. General research around the current processes and limitations of investigating ID fraud within the UK to contribute to our knowledge and ideas. |
| ERTZ | Contributions from ERTZAINTZA involve inputs on the two scenarios described and contributions to document “Aries Use cases Analysis”. Meetings with Loiu airport and National Police representatives, in order to get information in case of loss of passport/National ID Card. Gathering information about the link between airport, National Police and airlines and how they share databases. Research of other ID technologies already deployed (e.g. FIDO). Reviewing of D2.1 and contributions to document D2.3 “Legal requirements and analysis of ID legislation and law enforcement aspects”. |
| BFP | Organise a meeting at Brussels airport with representatives of the Forgery desk and Cross border crime unit, the judicial police and the airport police to collect requirements for the definition of the airport demonstrator. Fill out ARIES airport questionnaire on airport current procedures. |
| SONAE | Participation in the definition of the requirements for the e-commerce demonstrator. Sonae has been deeply involved in the development of a widely disseminated survey for relevant users to evaluate the ARIES context. The analysis of results was also a contribution. |

Table 1 - Partners activities WP2

### WP3 - Strengthening the technology for ID

The aim of WP3 is to provide technical background for the whole project: (1) define architecture compliant with the requirements defined in WP2 and following privacy by design principle, (2) define protocols and crypto algorithms needed for implementation and, (3) provide technical components to be used for setup of demonstrators. The demonstrators will be then used for non-technical evaluation and pilots.

#### Task 3.1 - Definition for the system architecture

When we reviewed the requirements from “D2.1 Analysis of Identity procedures, life cycles and their weaknesses”, it was clear that the solution should have the following features:

- Be modular to be able to combine services from multiple vendors. Main rationale is that biometric authentication features may be provided by multiple providers and the system must be open enough to react to new trends.

- Privacy by design principle was defined at the very beginning.

- Solution must be intuitive and easy to use to provide good user acceptance.

State of the art of both ARIES use cases was the starting point of the architecture description. Both use cases were analysed and weaknesses were identified. The new architecture was defined to mitigate the weaknesses and also to address all requirements from D2.1.

Two ways to address privacy friendly authentication were reviewed: pseudonymous PKI and zero knowledge proof technologies (IDEMIX and UProve). The architecture was defined to be able to accommodate any of them regardless of which one is selected for implementation in the end.

The architecture definition document was submitted in July 2017. The document has been updated several times during implementation of the components to reflect discovered weaknesses. The new version of the document will be a part of a future deliverable.

#### Task 3.2 - Virtual identity developments

Main input for virtual identity developments was document D3.1. Starting from the architecture, detailed flows were defined, anonymous and pseudonymous PKI was selected as a main cryptographic approach and IDEMIX as a proof of concept. The architecture is flexible enough to accommodate different concepts.

The list of required use cases was enriched with supporting use cases:

- User registration to ARIES

- eCommerce scenario – login with and without biometric authentication

- eCommerce scenario – registration to eCommerce page after first login

- Airport boarding

- Airport duty free shop shopping

- Secure vault inspection with law enforcement officers

Following components were identified and implemented:

- Virtual Identity Issuer – Orchestrator application implementing the flow and calling all services implementing features such as ID Proofing and Biometric enrolment.

- ID Proofing service – Service for remote reading and verification of breeder documents.

- Biometric enrolment service – Service for enrolment of user biometric data.

- Issuance service – Service for creation of new credentials: the virtual ID.

- Identity verifier – Authentication server for ARIES virtual ID.

- Biometric verifier – Authentication server for biometric authentication.

Each of the server components has also Android SDK counterpart used during ARIES App development.

The components were provided as services deployed on Gemalto and Idemia servers and the App functionality was provided in form of SDKs provided for integration in T3.4.

Airport scenarios were postponed due to delayed feedback of airport authority partners (contributor changes) and are planned for Q2 2018. Flows have already been defined and reviewed.

#### Task 3.3: Enrolment and authentication tools for ICAO-compliant face acquisition and liveness detection

Existing IDEMIA products were used as an input for task 3.3. The product was assessed and reviewed during flow definition. ARIES requirements and architecture implied a wrapper server on top of the server side and an specific ARIES SDK as an overlay of the existing product mobile SDK to allow integration into ARIES environment. Several versions of both server application and client SDK were delivered during integration of the eCommerce scenario. For the biometric service, one of major points was ARIES project does not allow to store any biometric data on server side, so the service has to rely upon data issued from the registration, securely stored on the mobile and with both reference and fresh capture provided for each authentication.

#### Task 3.4 - Platform integration and API specification

The objective of this task is to integrate the different components, developed by ARIES technical partners, in the scope of the other tasks of this work package, into a platform that will be used as the basis for the instantiation of the ARIES demonstrators.

As part of the integration we have implemented this set of functionalities:

- A first dummy app to illustrate GUI guidelines for ARIES app.

- Management of ARIES users including creation, first step of the virtual identity creation, and deletion. The management also fulfils the requirement that the app may be shared among different users.

- Possibility to select different types of official source documents for enrolment: ePassport and Spanish eDNI with contactless (NFC) interface. In the case of the Spanish DNI an API was designed and implemented to send extracted data to back-end components.

- The credential manager, in charge of managing the credentials stored in the wallet, such as Aries virtual IDs, partial virtual IDs, and associated crypto material.

A first version of the ARIES app was integrated as a Proof of concept in September 2017 covering among others ID document validation and face comparison with a smartphone. The app was based on first version of the components with only lightweight integration. The final version of the app combined finalized SDKs provided as output of T3.2 and the feedback from the first proof of concept and was completed in March 2018.

#### Work carried out for each beneficiary

| ATOS | Contribution to ARIES technical design and definitions of flows and scenarios. Development of Spanish DNI reading software for ARIES app. Integration of all app components developed by Gemalto, IDEMIA and Atos. |
| --- | --- |
| UMU | Attendance to all technical meetings and PhC associated to this work package, giving technical and scientific support throughout this period. Contribution to D3.1, architecture description as well as the SOTA about vID management based on anonymous attribute-based credential systems. Design of an evolved version of ARIES architecture Participation in the analysis and design of the technical flows, technical specifications of the ARIES scenarios and technical design of the ARIES platform, including the main interfaces. Active participation in the technical design of the pilots. First draft implementation of the privacy-preserving mechanism based on Attribute based credentials (Idemix) to be integrated in the Aries ecosystem, as part of the Pilots. |
| GTO | WP leader and responsible for “D3.1 ARIES eID ecosystem technical design”. Contribution to definition of flows for all scenarios, definition of protocol and cryptographic scheme. Development of components: Virtual Identity Issuer, Issuance service, Mobile Wallet (Android SDK), Issuance manager (Android SDK), Virtual ID Issuance and authentication SDK. Deployment of components as services in Gemalto demo environment. Development of supplementary components for integration testing. |
| IDEMIA | Participation in technical meetings and discussions with the other partners on the architecture definition. One of the main contributors to “D3.1 ARIES eID ecosystem technical design”. Participation in the definition of the scope and planning of the specifications. Preparing the initial set of state of the art technologies and development activities to prepare the components for the first demo (delivery of 2 different versions during the second semester of 2017), with a strong synchronization work between the 4 technical partners, while fine tuning the overall architecture definition of ARIES concept and the overall 1st e-commerce demo. Preparing the evolution toward new technologies for the 2nd demo. |
| Saher | Although no effort initially envisaged in this WP, it became clear that to deliver ethical sound and citizen acceptable solutions some input was needed to allow full understanding of the technologies been used / developed and to update and input into technical partners of ethical and societal issues to be considered. This was done via participation in WP3 conference calls |

Table 2 - Partners activities WP3

### WP4 - Demonstrators Integration and Evaluation

#### Task 4.1 - Demonstration Setup

Due to problems early detected in the project with the availability of BFP, who initially was leading the airport pilot, we decided to address our efforts during the first part of the project to the eCommerce instantiation of the ARIES platform and let the airport instantiation for the second half of the project.

Therefore in this first period we have focused on the adaptation of the ARIES platform to a specific instantiation complying with the eCommerce requirements as defined in WP2. The comprehensive set of requirements taken into consideration encompasses functional, legal and ethical requirements.

A first version of the eCommerce demonstrator was presented in September 2017 in Porto. The demonstrator components were customized parts loosely integrated. The main goal was to present the flow and approach, the user interface was not refined and the user experience was not seamless.

A second version of the demonstrator was released in March 2018 taking into account the feedback from the first demonstrator, with more tightly coupled components and aimed to provide a seamless user experience. This second demonstrator included the implementation of the following processes specifically designed to support the eCommerce scenario: (1) acceptance of a privacy police adapted to eCommerce, (2) ARIES enrolment including the creation of ARIES users and ARIES virtual IDs from breeder documents, (3) authentication at the Chef online website through ARIES, using biometrics and, (4) deletion of ARIES virtual Ids and users.

It should be noticed that the Aries instantiation performed for eCommerce scenario, is also applicable to the majority of the IdM services/processes of the Airport scenario. The Aries architectural components and services implemented, and evaluated for eCommerce, are being continuously evolving, and have been designed / implemented to deal also with the Airport scenario demonstrator, to be evaluated in the second half of the project.

#### Task 4.2 - Prototype Demonstration and Evaluation Plan

The main output of this task is the delivery in August 2017 of “D4.2 “ARIES Demonstration and Evaluation Plan”.

This work centred on help shape the scenarios to be tested and the framework of KPIs that would help capture the performance of the system. This focused on both functional (technical) and non-function requirements (legal / ethical / societal) This holistic framework approach allows further assessment measures to be developed as the technology and scenarios to be used evolve throughout the life of the project. It involved liaison with consortium partners and examination of current KPI evaluation methodologies to help shape the final ARIES framework.

Other main strand of this task activity is the adaptation of the methodology proposed in D4.2 to the eCommerce App testing and evaluation which is due to start in March 2018.

The evaluation plan combines validation by end users and validation by developers. First steps towards this evaluation by developers have been taken. Partners are working on documenting SDKs and preparing a questionnaire for developers.

#### Task 4.3 - Secure eCommerce prototype demonstrator

The aim of this demonstrator is to provide friendly authentication at eCommerce sites using strong mobile credentials derived from official documents. The increased security offered comparing to existing services should foster the uptake of eCommerce by citizens.

A Proof of Concept of the eCommerce app was carried out with 16 users in September 2017 and a design thinking workshop organised for analysing the online shopping behaviour of 4 different types of persons that were created to mimic potential end-users.

A full-scale demonstrator has been implemented and plans for the evaluation by end users in Porto have been defined in February 2018.

In the evaluation process the virtual identity is derived from the passport. The user creates an account and this passport code and chip are read using NFC technology for the extraction of personal data. His identity is verified through face recognition. Once we have an account and an ARIES virtual Id it is possible to use it in any eCommerce website that links to the app. In the evaluation it will be used to log in to the Chef Online Continent website. This site has the option to login through Aries, by means of a QR code that links to the app. Then the face recognition in the Aries app is made and if it is successful, the log in is immediately accepted. This demonstrator is being evaluated with end-users. During the tests we will evaluate the app according to the defined KPIs and end users will be requested to fill out a questionnaire about the security and usability of the system.

#### Task 4.4 - Identity virtualization prototype demonstrator

The aim of this demonstrator is to prevent identity-related fraud by enabling to check physical and virtual identities of citizens and support LEAs in case of identity related crimes.

By the reasons explained at the beginning of this chapter the bulk of the activity so far has consisted in finding associate partners to help the project consortium to specify the requirements for the uses cases that will be implemented as part of the airport demonstrator. These organizations role is to provide both valuable requirements and feedback on the implementation.

A formal meeting at Leeds Bradford airport with Jet2 airline, Duty Free the retailer and UK Border Force took place in January 2018 to present the project concept and the proposed technical solutions. We explored the policy and procedure in relation to the proposed demonstrator user cases and defined their involvement in the demonstrator evaluation which will take place later in the year. Leeds Bradford airport have agreed to facilitate some kind of pilot at their premises and will be involved with developing the scenario as an ongoing process

Looking forward towards the next steps a formal pilot planning document for the pilot is being established and the user cases clearly defined.

#### Task 4.5 - Evaluation and Validation

Not started yet

#### Work carried out for each beneficiary

| ATOS | Atos has participated in the discussions and the initial agreement for the demonstration setup and plans. It has provided feedback on the structure and contents of D4.2 “ARIES Demonstration and Evaluation Plan”. It has defined and set up the plan for the demonstration of the authentication and identity proofing use case based on Spanish eID Write eCommerce users’ manual and installation guide. Provide contributions for the evaluation questionnaire for end-users and developers. Organise evaluation of eCommerce app by associate partner Lopesan. |
| --- | --- |
| UMU | Major participation of the definition and design of the demonstration and evaluation plans. Attendance to the meeting between ARIES and POCC, to gather information about current procedures, and weaknesses in the airport. Major contribution on the analysis and definition of the ARIES use cases. Leadership of task 4.1, describing the concrete instantiation done for the setup of the demonstrators, indicating the particular flows and different components being considered and the whole integration being carried on for the deployment. Definition of the questionnaire for technical evaluation of the app by developers. |
| GTO | Support during integration with SONAE for eCommerce demonstrator: - First version was deployed with simulated eCommerce side developed and deployed by Gemalto - Second demonstrator was deployed on Chef-online site. Support during integration using OpenID Connect protocol was needed. |
| IDEMIA | Participation in work package meetings and discussions on first demo scope. Contributions to the definition of demo scenarios and evaluation KPIs in D4.2 “ARIES Demonstration and Evaluation Plan”. Development and release of several components for the eCommerce prototype demonstrator. |
| SAHER | The drafting and submission of Deliverable “D4.2 ARIES Demonstration and Evaluation Plan” which was delivered in August 2017. Liaison with partners and other tasks leaders to ensure coordination of activity. Meetings with UMU to ensure close linkages with other technical WPs. |
| POCC | POCC leads this WP and the airport demonstrator. Organisation of a formal meeting at Leeds Bradford airport with Jet2 airline, Duty Free the retailer and UK Border Force. Contribution and review of technical requirements D2.1 from an end user perspective. |
| ERTZ | Meetings with Iberia and Airport representatives to include them in the Consortium as associated partners that will provide later on in the project feedback about the airport demonstrator. |
| SONAE | Sonae leads task 4.3. Definition of the e-commerce demonstrator, including the specific use cases, KPI’s and strategy for integration. Conducted a first PoC that was developed on a mirror of the Continente Online website. Participation in the integration of the second demonstrator with the Sonae system of the Chef Continente website to test the biometrical login. Construction of an evaluation strategy for the evaluation of this second demonstrator including, legal issues for GDRP compliance, multi-dimension questionnaire and selection of end-users. |

Table 3 - Partners activities WP4

### WP5 - Design, Communication and Exploitation of ecosystem for identity services

#### Task 5.1 - Sustainability design of ecosystem of identity services

Task started with the analysis of expected project results, taking the draft architecture and individual components as the starting point. Several conference calls have been organised, among IP owners (Idemia, Gemalto, UMU and Atos) in order to discuss ownership, license and packaging intentions.

The excel file with results, organised in the different levels of abstraction (overall system, domain specific platforms and separated components) has been distributed and prepared for the final discussion. A dedicated call has been organised with WP3 in order to reach agreement on common vocabulary and use of terminology.

For vID issuer and vID verifier it has been confirmed that two different versions of the same component will be made by Gemalto and UMU, so there will be no joint ownership. However, there will be an open source API that integrates these two versions with the rest and this will be joint ownership. The same situation is for all other APIs specifically developed for the component integration purposes. Open source licence will be Apache 2.0 in order to facilitate commercial exploitation, except in the case of UMU vID issuer and verifier where the compatibility with Idemix license has to be checked. Similar situation holds for biometric enrolment client and issuance manager that also have two separated implementations, one from Gemalto and one from UMU.

In regard to breeder document verifier, two different versions are for two different types of documents: eDNI verifier is owned by Atos, while module regarding ePassport is owned by IDEMIA and is integrated with ID proofing client. In regard to the packaging several alternatives have been presented, with or without additional services (integration, consulting etc.). The final decision will be postponed for “D5.2 Initial business and exploitation plan”.

Two external stakeholders groups, that are important for the sustainability, have been established. Special Monitoring Group will receive newsletters and will be invited to a workshop. Up to now we have engage six associate partners and three potential new members. During this period, about 20 people have been contacted to form part of one or another group. Mailing lists have been set up and initial face to face meetings with potential associated partners took place.

#### Task 5.2 - Exploitation Plan and Report

Drafting of “D5.1 Initial business and exploitation plan”, started with project results description, value chain and ecosystem stakeholders analysis.

Identity provider of eDNI or ePassport should be addressed as trusted document issuer. Virtual Id provider is the main target for the exploitation, but the profile of this organisation has to be fine-tuned. It could be the same organisation that also does biometric verification; although it can be also a separated entity, maybe even a service provider.

Initial draft has been produced by Atos and distributed. Work on unique value propositions took place, with a focus on propositions that have impact on business efficiency, effectiveness and transformation. Initial market analysis was also done with the first positioning of ARIES. Relationship to the different existing ecosystems (eIDAS, ICAO, eCommerce) was explained and assumptions on demand side have been elaborated in order to have the first business model draft ready for D5.1. Individual exploitation plans have been elaborated from some partners, although others are still pending.

#### Task 5.3 - Communication activities & Public Web Presence

The main achievements include set up of main tools and channels (web, brochure, poster, social network channels etc.), as well as production of “D5.3 First communication plan and activities report”. This deliverable outlines the strategy for both communication and dissemination (WP6) so that there is no overlap and that there is good synchronisation between these two tasks. It also contains report about the work performed during this first year, and envisaged communication activities until the end of the project.

A set of KPIs has been defined to measure how many actions have been performed during the period reported and the nature of them. There have been a remarkably high number of ARIES presentations delivered in well-known events as EEMA, Privacy Annual Forum, or Porvoo Group. Due to the mixture of audiences attending workshops and conferences sometimes is difficult to separate communication from dissemination. For this reason, deliverables D5.3 and D6.1 report communication and dissemination activities, and this will be a repeated strategy with D5.4 (that will be delivered in M24 instead of M30) and D6.2 (scheduled for M30).

The partners have also been very active locally, with presentations being delivered to the policy-makers of their area of influence. The consortium has been active in publications in relevant magazines. Finally, several European projects with similar topics as ARIES have been contacted and there is an ongoing collaboration that might lead to technical collaborations or joint communication actions.

#### Work carried out for each beneficiary

| ATOS | During the considered period, Atos has contributed to task T5.3: Communication activities & Public Web Presence with the following activities: - Design of the project Graphical identity (logo) - Set-up, maintenance and update of the project website. - Set-up and animation of ARIES Twitter account - Two project press releases and publication through Atos communication channels (twitter and online portal) and publication in Atos Research & Innovation Booklet - Two radio interviews - Atos has coordinated the creation and printing of the ARIES brochure and a poster. Atos has managed the recruiting of additional organizations for the group of associated partners and has organised calls among technical partners to discuss project result sustainability (ownership, licences etc.) Atos made several drafts of market and stakeholder analysis, and has coordinated activities related to the individual exploitation plans, SWOT analysis, positioning etc. D5.3 “First communication plan and activities report” has been delivered in this period and a draft of D5.1 has been produced Participation in the Council of the European Union meeting thematic meeting on “Registration of Identity” |
| --- | --- |
| UMU | UMU has prepared a press release http://www.um.es/actualidad/gabinete-prensa.php?accion=vernota&idnota=57201. Presentation of ARIES architecture in CITE workshop collocated in ARES conference. Participation in EAB Research Projects Conference presenting an overview of ARIES. Participation in the project presentation in the Council of the European Union meeting thematic meeting on “Registration of Identity”. |
| GTO | Internal communication with other technical teams to promote ARIES concepts in other Gemalto products. Presentations to Gemalto product marketing unit to push ARIES as a new product. |
| IDEMIA | Contributions to D5.3 and internal quality review of the final release of the document. Internal communication on the ARIES project and brainstorming on how to integrate ARIES results into solutions ensuring ID documents checking and linking physical and virtual identities. |
| SAHER | ARIES included in company website and press releases and interviews made. Attendance at Independent Cyber Crime Advisory Board – twice a year meeting involving public sector, private industry and charities. Ongoing networking with both end users and experts interested in the ARIES project. This activity has centred around maintaining links with key academic centres of excellence in Security related matters such as CENTRIC ( Centre of Excellence in Terrorism Resilience). |
| POCC | Series of internal briefings to senior leaders in West Yorkshire Police and POCC Creation of ARIES project summary and PowerPoint presentation. Adaptation of ARIES press release for local, regional and national dissemination in the UK. Internal presentations to new Police Officer recruits and including ARIES in our organization’s website - https://www.westyorkshire.police.uk/about-us/wyfi/aries Attendance at Independent Cyber Crime Advisory Board – twice a year meeting involving public sector, private industry and charities, Attendance at City of London’s cyber planning meetings. |
| ERTZ | Information about the project published at the corporate intranet of Ertzaintza. The events, progress and milestones of the project are periodically published in the intranet of Ertzaintza via press releases. Internal dissemination by means of meetings with different areas within the organization. Organization of an H2020 info day in Erandio and participation in international homeland security fairs such as Milipol Paris and SICUR in Madrid. |
| SONAE | Review of the website. Contributions for the dissemination plan. Publication of a LinkedIn note about the project General Assembly in Porto. Presentation of the project to all directions and teams involved. Sending an internal newsletter to 100 stakeholders at Sonae retail. Publication of the ARIES project in Sonae’s Retail Book of Innovation. Early brainstorming sessions for the definition of business and economic benefits of the ARIES solution. Development of Sonae exploitation plan. Engagement and presentation to the associated partners of Sonae, such as MO, Zippy & Sport Zone. |

Table 4 - Partners activities WP5

### WP6 - Dissemination and Standardisation

WP6 deals with the dissemination and standardization activities as well as with the advisory board management. During this period, the main outcomes of WP6 have been reported in “D6.1 First dissemination, standardisation activities report”. After analysing the dissemination results, it can be concluded that WP6 has reach their initial goals and it is in a good track.

#### Task 6.1 - Engaging scientific and technical community: Dissemination

Task T6.1 aims to carry out dissemination of results amongst the research community. This is achieved by the publication of results on innovations accomplished in leading peer-reviewed international journals and presentations at international scientific conferences.

During this period, 2 papers related to ARIES have been published in important indexed journals with relevant impact: IEEE Access Q1 and Mobile Information Systems Q2. In addition, 3 papers have been published and presented in relevant conferences, and another one in a magazine (ERCIM). ARIES has been introduced in the 2017 EAB Research Project Conference.

ARIES participated in the H2020 Clustering Workshop in Athens and received a positive feedback. Liaison with other EU projects has been successfully materialized, encompassing LIGHTest, RECRED, KONFIDO, bIoTope, EKSISTENZ, ORIGINS and CREDENTIAL. Furthermore, ARIES is organizing the ECoSP 2018: “European projects Clustering workshop on Cybersecurity and Privacy”, collocated in ARES 2018 conference to be held in Hamburg the 27th August

Regarding workshops, several presentations of ARIES have been conducted during this period, such as: EEMEA Annual Conference, ENISA annual privacy forum and CITE workshop collocated in 2017 ARES conference.

#### Task 6.2 – Standardisation

At this stage, ARIES partners are able to follow and actively participate to different industrial consortium or standardization bodies. Among the most important ones, the partners are active in: ISO/IEC JTC1 SC27 IT Security Techniques, ISO/IEC JTC1 SC37 Biometrics, ISO/IEC JTC1 SC17 Cards and security devices for personal identification, CEN TC224 Personal identification and related personal devices with secure element, systems, operations and privacy in a multi sectorial environment (WG18 Interoperability of Biometric and WG19 Breeder documents), FIDO alliance, Global Platform, ICAO TAG/TRIP committee, ETSI, NIST. We have also identified the recently established CEN/CENELEC TC8 Privacy management in products and services and CEN/CENELEC TC13 Cybersecurity and Data Protection as potential important vehicles for the next stage of ARIES.

#### Task 6.3 - ARIES Project Advisory Board

Task 6.3 manages the Project Advisory Board (PAB). The PAB is already confirmed with the participation of experts in identity, ethics, security and privacy from academia, industry, public bodies and Security and Privacy associations. A first PAB online meeting was fruitfully held on 7th November 2017, having positive feedback from the members. PAB members completed a questionnaire providing advice and recommending appropriate actions at key review points, ensuring the project remains focused on developing a commercially viable system that meets end-user needs. The PAB members are expected to meet once yearly (one online meeting and two face-to-face).

#### Work carried out for each beneficiary

| ATOS | Atos has leaded the submission of a joint article to a scientific community magazine (ERCIM News Nº 109: “ARIES Reliable Identity Ecosystem”). Atos presented the ARIES project in Porvoo 19 conference: Identity in a changing world and in APF2017 - ENISA Annual Privacy Forum 2017. Atos also presented ARIES in the CITE 2017 workshop in the framework of the ARES conference in Italy this September. Atos attended the PAB meeting and presented the project to the PAB members. |
| --- | --- |
| UMU | UMU leads the activities of the WP, and the dissemination of the ARIES results amongst the research community. It is the main editor of deliverable D6.1. UMU has leaded the liaison with other projects and presented ARIES in the H2020 clustering workshop in Athens. UMU has prepared the following papers: - Scientific Journal Paper: Integration of Anonymous Credential Systems in IoT constrained environments. IEEE Access - Scientific Journal Paper: Holistic Privacy-Preserving Identity Management System for the Internet of Things. Mobile Information Systems - Scientific Conference Paper: Towards Privacy Preserving Data Provenance for The Internet of Things. IEEE 4th World Forum on Internet of Things (WF-IoT) - Publication of an overview of ARIES in the journal “ERCIM news”. And has leaded the writing of a conference paper for ENISA Annual Privacy Forum 2017 UMU presented the project in the 2017 EAB Research Project Conference. UMU has organised the PAB meeting. |
| GTO | Collaborated in the writing of the “Towards a Privacy-preserving Reliable European Identity Ecosystem” (Annual Privacy forum 2017). |
| IDEMIA | Presentation of the ARIES project and its objectives to dissemination events organized by related European Projects (in particular, the FP7 projects ORIGINS and EKSISTENZ). Exchange of information on breeder documents (deliverables) between ORIGINS and ARIES. Participation to standardisation group meetings (CEN TC224/WG18 and ISO/SC37) to follow the work on biometric technologies and biometric data, especially regarding interoperability and data interchange in the scope of identity management. |
| SAHER | SAHER has participated in two UK based meetings relating to Biometrics and security undertaken during this period. SAHER presented ARIES at EEMA event in London and made links with other EU funded projects who are working in the same area |
| POCC | Research, authoring and editing of a paper titled: “Securing cyberspace – combatting cyber fraud and online identity theft” for the Ohrid 2017 conference in Macedonia. |

Table 5 - Partners activities WP6

### WP7 - Project and Innovation Management

Within the first months of the project, a period of intense activity for WP7 followed the kick off meeting in September 2016. It was time to set up the project facilities and procedures, providing tools and establishing rules for internal communication and collaboration among project partners. After this initial stage, the focus of the consortium was on the implementation of activities in core areas of the project aiming to produce outcomes and deliverables and the focus of WP7 was on monitoring project tasks.

#### Task 7.1 - Project Steering

The major outcome of this task is the report “D7.1 ARIES work plan”. This document presents the project governance structure with the description of roles and responsibilities, work distribution among partners, project timeline and an estimate of efforts per task and deliverable.

The Management Board (MB) is the project decision-making body and responsible for strategy and policies. Two MB meetings have been organized: the first one in September 2017 and the second one in March 2018. A written consultation to the MB on the redistribution of ARIES efforts and budget was organized in November 2017.

The Executive Board is the supervisory body for the implementation of the project and consists of the project coordinator, scientific coordinator, exploitation and innovation manager and work package leaders. Regular monthly follow-up meetings have been conducted throughout the project life, the first Wednesday of each month to report about the progress in work packages, difficulties met in completing project tasks and plans and actions for the next month. Meeting minutes including a detailed action list, are produced, circulated and uploaded to the project repository.

In addition to the kick-off meeting two General Assembly (GA) meetings have been organised in Wakefield and Porto. A third GA is scheduled in March in Prague.

#### Task 7.2 - Innovation Management

The main outcome of this task is “D7.2 ARIES Innovation plan”. This document outlines the project innovation strategy intended to identify and monitor innovation in the project research and results. To possibly identify innovation is necessary to analyse the market to ensure the alignment of the project outcomes with market trends in the project domain, mainly in the areas of biometrics and secure and privacy preserving electronic identity management with focus on fighting identity fraud, theft and associated crimes. Other EU research projects with similar topics will also be considered.

A set of KPI was preselected to measure and monitor different aspect of the innovation in the project: scientific, technical and non-technical KPI, illustrative target values have been suggested.

Innovation and exploitation management are in our opinion closely related activities and innovation will be jointly managed with WP5 activities. D7.2 presented theoretical background relevant for ARIES innovation. Most of the theoretical work refers to innovation in a single organisation and for this reason innovation management process had to be adapted with the specificities of ARIES consortium where three industrial partners already have large portfolio of solutions in electronic identity management market. This sets initial context and constraints some options since most of results are built on the top or proprietary technology. Initial set of ideas is based on technical outcomes and will be used for this deliverable D5.1. After the first draft and SWOT analysis, the list of ideas will be extended with business innovation ideas and other factors (legal, societal) in order to feed innovation funnel. Biometric verification component, for example, might be offered as an external service to ARIES identity provider, while innovative application in a different scenario (e.g. hotel chain or rent a car) could be selected as an idea worth to explore. Therefore, several iterations of innovation process will have to be done during the last year of the project in order to complete collaborative assessment and prioritisation task and provide final feedback for D5.2.

#### Task 7.3 - Quality Assurance

Quality assurance mechanisms have been established to ensure the quality level of the project deliverables. Some high level guidelines have also been provided to achieve software quality standards: software storage, tests plans etc.

The project quality plan (D7.3) describes the deliverables reviewing procedure. Two internal reviewers, not directly involved in the writing of the report, have been appointed and approved in the kick off meeting for each project deliverable. They will provide recommendations that must be addressed by the report authors. In addition selected documents will be sent to the Security Advisory Board who will provide a final recommendation regarding the dissemination level of the deliverable.

The risk management and communication management process are also described in D7.3. Quality process steps and roles and responsibilities are presented. The quality manager maintains the project register of risks which is updates and reviewed periodically. Regarding internal communication the goal is to ensure that all consortium members and working groups within the project have access to all the information they require to properly accomplish the work assigned to them in the grant.

D7.3 also details the security principles and procedures adopted to meet EUCI security requirements. As part of ARIES results we have produced a deliverable “D2.1 Analysis of Identity procedures, life cycles and their weaknesses” classified as RESTREINT UE by the Commission. The tools and procedures put in place to handle this report are indicated in the report.

#### Task 7.4 - Project reporting

Official technical and financial reporting are part of the obligations of the projects receiving funding from the H2020 programme. The firs periodic report will be submitted in April 2018.

In addition to the official reporting two internal progress reports have been compiled and sent to the Project Officer, the first one covering the period M1-M6, from September 2016 to February 2017 and a second one covering the period M1-M12, March 2017 to August 2017. These reports included the summary of project activities performed per partner and work package within the period and an estimate of the efforts spent per work package,

#### Task 7.5 - Social Knowledge Management System (SKMS) & Internal communication

The internal project communication channels are illustrated in D7.3 together with other project procedures and tools.

We have put up in place as part of this task several communication tools: a document repository, accessible to all partners, to store and share relevant information, a code repository (Gitlab), four mailing lists: one for general purposes, a technical one, one for the Special Monitoring Group and one for the associate partners, and finally the project contact list, regularly updated and available in the document repository for consultation.

The ARIES document repository is the collaborative document management tool. It is based on OwnCloud and subject to the Atos Information Security Policy. All the information relevant for the project is stored there: legal documents, deliverables, reports, contact details, templates, working documents, agendas, minutes, etc. Every person participating in the project has its own credentials to access the project repository.

#### Work carried out for each beneficiary

| ATOS | Liaison with the Commission Responsible for D7.1 ARIES work plan, D7.2 ARIES innovation management, D7.3 ARIES quality plan and D7.4 Social knowledge management system. Project templates. Two internal progress reports. Organise monthly EB meetings, meeting minutes and monitor action lists. Organisation of two Management Board meetings Set up and maintain project document repository, project software repository, emailing lists and project contact list. |
| --- | --- |
| UMU | Participation to the general assembly meetings. Contribution to D7.2 Innovation plan. UMU has been involved in the different project reporting, including daily management and periodical report |
| GTO | Contribution to project reporting and participation in management meetings. |
| IDEMIA | Follow-up on financial aspects, use of resources and activity on the project for the first period (M1-M18). Participation to the general assembly meetings. Review of D7.1 and D7.4. Support the consortium on the security policy by providing a security officer and advising on the security procedure. |
| SAHER | Attendance at and participation in Kick-off meeting and all ARIES GA consortium meetings. In addition, participation in ARIES monthly management conference calls |
| POCC | Contribution to project reporting and participation in management meetings. |
| ERTZ | Attendance at consortium meetings in Tenerife, Wakefield and Porto and other management meetings. Contributions to the project reporting. Review and comments to D3.1 ARIES eID ecosystem technical design according to the quality plan. |
| BFP | Contribution to the reporting and organization of a Brussels meeting. |
| SONAE | Daily management of the project ensuring teams are available and committed to the implementation and managing the resources. Contribution to project reporting, Attendance to Executive Board meetings, General assemblies and Project management Board meetings. Organization of the General Assembly in Porto, which took place in September 2017. |

Table 6 - Partners activities WP7

## Impact

The impacts proposed in Section 2.1 of the DoA are still relevant and the table 7 below summarises the project’s progress to impacts across tasks and activities

In the next table we show how the project activities and results have contributed to the achievement of the project’s foreseen impacts.

| Expected impacts | ARIES contributions | Relevant outcomes |
| --- | --- | --- |
| Create a decisive competitive advantage for Europe on the global level | The ARIES eID ecosystem design follows the guiding principles of the EU single digital market: - Develop industrial and technological resources for cybersecurity stimulating an Europe-wide market of highly secure products - Enhanced identity-based services based in multi-party trust easy to adopt and convenient for all end-users: citizens, law enforcement agencies and businesses - Better access for consumers and business to online goods and services: Reinforce trust and security in digital services and in the handling of personal data - Have eID and privacy European Union legislation as driver for the proposed system - Ensure that online platforms behave responsibly to protect European core values - Make end users aware of the risks they face online and empower them to take simple steps to avoid them | D3.1 ARIES eID ecosystem technical design D1.1 Ethical requirements D2.2 Socio-ethical analysis and requirements D2.3 Legal requirements and analysis of ID legislation and law enforcement aspects D7.2 ARIES innovation plan D5.3 First communication plan and activities report D6.1 First dissemination, standardisation activities report |
| New technologies and processes in identity management will ease the work of border management and law enforcement authorities as the identity verification becomes more reliable. | The ARIES ecosystem: - Is built on state of the art technologies and components for virtual ID management - Fosters the derivation of virtual IDs from official and trusted identities like ePassport - Incorporates secure biometric verification - Aims to provide tools for law enforcement agencies - Promotes a multiparty trust scheme (eCommerce, consumers, travelers, airport security, airlines, regional national & international databases) fitting several sectors | D3.1 ARIES eID ecosystem technical design D4.2 ARIES Demonstration and evaluation plan |
| The personal security increases due to reduced risk of identity fraud and cyber mobbing. Improved id documents will make people trafficking and organized crime more difficult | The ARIES ecosystem increases personal security: - ARIES virtual IDs are linked to citizens' biometrics and verification of trusted breeder documents increasing the level of identity assurance during the credential issuance process and during authentication focusing on the prevention of ID theft - Prevents identity theft and related crimes in the physical (e.g. an airport) and virtual (e.g. eCommerce) domains - The eCommerce demonstrator provides a strong authentication method and aims to gain citizens adoption of eID - The airport scenario will allow users to build virtual mobile identities, cryptographically protected and securely derived by means of a highly secure process | D3.1 ARIES eID ecosystem technical design D4.2 ARIES Demonstration and evaluation plan |
| Make use of existing research results in this field to the highest possible extent to optimize funding impact | ARIES makes use of: - Existing deployed solutions (national eID & ePassport schemes) - Existing regulations: ARIES is aligned/compliant with eIDAS, ICAO etc. specifications - Results of other terminated or ongoing projects. - Outcomes of other initiatives on identity implemented by European bodies | D2.1 Analysis of Identity procedures, life cycles and their weaknesses ARIES is member of the security H2020 projects cluster ARIES has got access to ORIGINS project deliverables Invitation to the meeting of the Working Party on Frontiers/ False Documents of the Council of the EU |
| Developments are expected to reach TRL 4 | The ARIES system will be implemented in two demonstrators: - The eCommerce demonstrator will be validated by end users and eCommerce related associate partners - The airport demonstrator will be validated at Leeds airport and assessed by other end users and related associate partners | D4.2 ARIES Demonstration and evaluation plan D5.1 Initial business plan draft |

Table 7 - ARIES impact

# Update of the plan for exploitation and dissemination of result (if applicable)

According to the European Commission communication in H2020 program consists of promoting the project itself and its results to multiple audiences to reach out the society including general public and media. On the other side dissemination is focused on the divulgation of project results to a more specialized audience capable of make use of them so maximizing the impact of the research and the funding.

According to the DoA communication in ARIES is tackled through WP5 activities and dissemination through WP6. However since the beginning of the project it turned out to be quite difficult to clearly differentiate between dissemination and communication events and channels. While it is understood that communication is about raising awareness of the project and its results and that instruments such as social media and press releases are under the scope of communication; and that scientific publications and conferences fall under the umbrella of dissemination, it is not easy to clearly classify the audience of some events, publications or activities that certainly encompasses several types of stakeholders.

Therefore we have decided to follow a communication and dissemination strategy that doesn’t exactly fit the one presented in the DoA. We consider that outreaching ARIES message is a joint effort of communication and dissemination and we intend to join synergies in order to maximise the impact of the project. D5.3 presented the project dissemination and communication plans and also the communication and dissemination events attended to its delivery date. D6.1 First dissemination and standardisation activities report presented an update of the communication and dissemination attended events, presentations and publications. This is the pattern that we intend to follow till the end of the project regarding the reporting of events and publications. We have changed the timeline of WP5 and WP6 deliverables to be consistent with this schema.

Specific activities such as standardisation continue to be addressed in its corresponding deliverables.

Figure 2 - Communication and dissemination reports timeline

# Deviations from Annex 1

Early in the project BFP informed the consortium that the original resources allocated to the ARIES project as planned in the grant agreement wouldn’t be available as foreseen. As a consequence of the terrorist attack in Brussels an unexpected workload had drastically reduced the BFP team involved in ARIES.

This situation was discussed in a general assembly in February 2017 in Wakefield, UK, and the following measures were approved:

- As a temporary measure and to solve the most urgent issue of BFP contributions to WP2 BFP committed to host a workshop in the Brussels airport premises where the consortium could have access to the relevant experts necessary to extract information for defining the requirements and also to understand how the piloting setup could work.

- Explore the possibility and feasibility of engaging an alternative team with equivalent expertise who could undertake part of BFP activities on ARIES, mainly to conduct the airport pilot.

The workshop took place and was a success, people from WP2, WP3 and WP4 met in Brussels in March 2017 with a joint team of the BFP and Brussels Airport. In this meeting the consortium reached the following agreements:

- Although BFP did not find new personnel that could join ARIES, it was agreed that BFP would still participate in the project with a reduced amount of tasks and efforts. They could provide input for the system requirements and host a 2-3 days pilot in Brussel.

- POCC informed that the West Yorkshire Police based at Leeds Bradford airport and the people responsible for the airport had accepted to collaborate with the project. The expertise of this team was considered similar to the BFP one and they could host a pilot in the same terms as the one planned to be run in the Belgium.

The quick actions taken by the project’s Executive Board, and specially the success of POCC in bringing in the required expertise minimized the risk to which the project was exposed after BFP statements. We believe that not negative impacts, other than a delay in the achievement of some project milestones, will arise from these resolutions, on the contrary, now we will have the opportunity to show and validate the airport demonstrator in two different premises to two different teams from different countries.

At the Management Board meeting in Porto in September 2017, the project coordinator presented a proposal for the reallocation of a main part of BFP tasks and efforts and the corresponding redistribution of budget.

After small changes the new plan was approved in a written consultation in November 2017.

Figure 3 - Redistribution of efforts

## Tasks

Most of the project tasks and milestones have been accomplished according to schedule. Even though the events described in the previous section of this report have caused a slight delay in the delivery of project demonstrators, it hasn’t impacted the overall running of the project. The firs airport demonstrator is planned for June 2018. All project results and milestones will be achieved by the end of the project.

| Id. | Milestone name | WP | Lead | Due date | Achieved | Means of verification |
| --- | --- | --- | --- | --- | --- | --- |
| MS1 | Project’s public website | WP5 | ATOS | M1 Sept. 2016 | Yes Sept. 2018 | Project website running with basic information of the project, its goals and its partners. |
| MS2 | Collaborative platform setup | WP7. | Atos | M3. Nov. 2016 | Yes Nov. 2016 | Project repository for relevant information available. |
| MS3 | Analysis and requirements | WP2 | UMU | M7 March 2017 | Yes March 2017 | Working document: “Use Cases Analysis and Requirements. docx” presents a first description of the demonstrator use cases. |
| MS4 | Mockup technology for eID | WP3. | GTO | M8 April 2017 | Yes June 2017 | Mock-up of some individual technological components with enough detail to start its integration and its instantiation: Application demos of individual components in a face to face technical meeting in Paris in June 2017. |
| MS5 | Privacy by design guidelines | WP2. | UMU | M8 April 2017 | Yes April 2017 | An initial set of guidelines available in the project repository: “ARIES_privacy-by-design-guidelines-v0.1.docx”. |
| MS6 | Identity procedures weaknesses | WP2 | UMU | M12 August 2017 | Yes August 2017 | Initial draft available in August. D2.1 submitted in March 2018. |
| MS7 | Initial enabling technology for eID | WP3 | IDEMIA | M12 August 2017 | Yes August 2017 | First version of components integrated in M12 for the eCommerce Proof of Concept in Porto in M13. |
| MS10 | Initial evaluation and feedback | WP3, WP4 | POCC | M16 December 2017 | M16 December 2017 | Inicial feedback on eCommerce received in M13. Feedback on the second eCommerce demonstrator provided in March 2018 (M19) |
| MS8 | Exploitation plan draft | WP5 | Atos | M18 February 2018 | Yes February 2018 | An initial project-wide exploitation plan available. Specific individual plans for some partners included in the draft. |

Table 8 - ARIES milestones

## Use of resources

The table below shows the efforts planned, in persons /month, per work package and partner for the total of the project and the estimate of efforts spent during the first eighteen months of the project, from September 2016 to February 2018. This is not public information

Table 9 - Summary of efforts

The chart below presents the amount of effort (in persons-month units) planned for each WP for the whole duration of the project and the amount of effort consumed in the first 18 months of the project:

Figure 4 - Actual efforts per WP

The following chart presents the total planned efforts (in person-months units) for each partner for the whole duration of the project and the amount of efforts consumed in the first 18 months of the project:

Figure 5 - Actual efforts per partner

# Periodic Financial Report

Not available yet

| Eligible costs | ATOS | UMU | GTO | IDEMIA | SAHER | POCC | ERTZ | BFP | SONAE |  | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Direct personnel costs |  |  |  |  |  |  |  |  |  |  |  |
| Direct cost of subcontracting |  |  |  |  |  |  |  |  |  |  |  |
| Other direct costs |  |  |  |  |  |  |  |  |  |  |  |
| Indirect costs |  |  |  |  |  |  |  |  |  |  |  |
| Total costs |  |  |  |  |  |  |  |  |  |  |  |
| Requested EU contribution |  |  |  |  |  |  |  |  |  |  |  |

Table 10 - Financial report

# ANNEX 1 Dissemination and communication activities

Events

| # | Type | Activity Description | Type of Audience | Size of Audience | Involved Beneficiaries | Location, Date | Comm/ Diss |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Other | Presentation of the project to the Regional Cyber Crime Unit in West Yorkshire Police. | Policy-makers | 2 | POCC | January 2016 | Comm |
| 2 | Other | Advisory Group meeting at Sky HQ | Public Sector, Industry and Charities interested in CyberSecurity | 30 | POCC | October 2016 | Comm |
| 3 | Participation to a conference | Biometrics Institute Privacy http://www.biometricsinstitute.org/events.php/630/biometrics-institute-privacy-briefing-in-conversation-with-the-privacy-experts | Scientific Community (higher education, Research) and Government | >1000 | SAHER | London (UK) November 2016 | Comm |
| 4 | Participation to a conference | Borders and digital identity in the DSM, Labour party. Beverly (UK) Speaker (Juliet Lodge) on Borders and digital identity in the DSM | Industry and Government | >1000 | SAHER | Beverly (UK) January 2017 | Comm |
| 5 | Participation to a conference | ID Crime Working Group meeting Presentation of ARIES and network with other police/home office staff on the issue of identity crime and biometric document security. | Local authorities | 25 | POCC | London (UK) March 2017 | Comm |
| 6 | Participation to a workshop | Presentation of the ARIES project to West Mercia Police during a knowledge exchange meeting. | Policy-makers | 10 | POCC | May 2017 | Comm |
| 7 | Participation to a conference | Porvoo 19: Identity in a changing world May 25th/26th http://porvoo19.eu/ Presentation of ARIES project. | Scientific Community (higher education, Research) and Government | 50 | ATOS | Rome (Italy), May 2017 | Comm |
| 8 | Participation to a conference | AFP2017 - ENISA Annual Privacy Forum 2017 http://privacyforum.eu/ Presentation about ARIES project. | Scientific Community (higher education, Research) and Government | 60 | ATOS | Vienna (Austria), June 2017 | Diss |
| 9 | Participation to a conference | EEMA 30th Annual Conference - Privacy vs Identity Opportunities and Challenges Presentation of ARIES with focus on Privacy Vs identity topic. | Scientific Community (higher education, Research) and Government | >1000 | SAHER | London (UK) July 2017 | Comm |
| 10 | Organization of a conference/ workshop | CITE 2017: The 1st International Workshop on Creating Identity – Trustworthy Ecosystems https://www.ares-conference.eu/workshops/cite-2017/ Workshop held jointly with LIGHTest | Scientific Community (higher education, Research) | >1000 | ATOS | Reggio (Italy) August 2017 | Diss |
| 11 | Participation to a conference | EAB Research Projects Conference Overview of ARIES by Antonio Skarmeta with the following title: ARIES Identity ecosystem: Integrating physical and virtual identities for reduction in identity fraud | Researchers interested in biometry | >1000 | UMU | Darmstadt (Germany) Sept´17 | Comm |
| 12 | Participation to a workshop | Working Party meeting on Frontiers/ False Documents titled "Registration of Identity Working group organized under Estonian Presidency at the Council of the EU to present innovative e-Identity solutions carried out under the scope of the EU Framework Programme for Research and Innovation H2020 | Wide representation of member states experts in identity management. | >100 | ATOS/ UMU | Brussels (Belgium) Nov´17 | Comm |
| 13 | Participation to an fair | 20th edition Milipol Paris 2017 Leading event homeland security. Distribution of ARIES graphic material | Homeland and Security Community | >1000 | ERTZAINTZA | Paris (France) Nov-17 | Comm |
| 14 | Participaton to a workshop | H2020 Info Day ARIES project was presented to representatives of local law enforcement agencies, universities and enterprises at Erandio in the scope of an info day on H2020 project organised by Ertzaintza, one of the ARIES partners. | Local law authorities, universities and enterprises at Erandio (Spain) | 100 | ERTZAINZA | Erandio (Spain) Dec´17 | Comm |
| 15 | Participation to a conference | International Biometrics Conference Presentation at International Biometrics Conference London – ARIES privacy vs Identity | Community of experts on biometrics | >250 | SAHER | London (UK) Dec´17 | Comm |
| 16 | Participaton to a workshop | H2020 Project Clustering Event Workshop that brought together more than 25 EU funded project in the domain of cybesecurity. | H2020 EU-funded projects partners | 50 | UMU | Athens (Greece) January´18 | Comm/ Diss |
| 17 | Participation to a workshop | e-Identity and Managing Borders European Movement debate with UK and EU officials Briefing about ARIES |  | >25 | SAHER | Lewes (UK) Feb´18 | Comm |
| 18 | Participation to a workshop | UK Civil Service Round Table Presentation of Aries in the workshop on Innovation in Border Security for the UK Civil Service Round Table | This was an strategic meeting for key people of security sector. Attendants only by invitation. | >50 | SAHER | London (UK) Feb´18 | Comm |
| 19 | Participation to a fair | SICUR 2018 International security, safety and fire exhibition. Distribution of ARIES graphic material | Home land and security community | >1000 | ERTZAINTZA | Madrid Feb. 2018 | Comm |

Press and Campaigns

| # | Type of activity | Articles | Link | Date | Responsible partner | Comm /Diss |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Press Release | First Aries Press Release Press release with announcement of the launch of the project |  | October´16 | ATOS | Comm |
| 2 | Press Release | Publication of Official Press Release of the Project | https://atos.net/es/2016/comunicados-de-prensa-es_2016_10_25/es-pr-2016_10_25_01?utm_source=es.atos.net/es-es/home/quienes-somos/noticias-y- | October´16 | ATOS | Comm |
| 3 | Press Release | Publication of Official Press Release of the Project | http://www.saher-uk.com/news/launch-of-aries-project-to-reduce-identity-crimes-enhancing-end-user-empowerment-and | October´16 | SAHER | Comm |
| 4 | Press Release | Publication of Official Press Release of the Project | https://www.um.es/actualidad/gabinete-prensa.php?accion=vernota&idnota=57201 | November´16 | UMU | Comm |
| 5 | Communication Campaign (e.g. Radio, TV) | Radio Interview (Capital radio) | Link non available | November´16 | ATOS | Comm |
| 6 | Communication Campaign (e.g. Radio, TV) | Radio Interview (Cadena Cope) | http://www.cope.es/player/nombre=1-h30----programa-la-noche-de-cope-lanocheconcabeza26id=2017020703220001%26activo=10 | February´17 | ATOS | Comm |
| 7 | Non-scientific and non-peer-reviewed publication (popularised publication) | ARI Booklet 2017 Atos Research & Innovation annual overview of all research and innovation projects. | https://atos.net/wp-content/uploads/2017/01/atos-ari-2016.pdf (see page 42) | January´17 | ATOS | Comm |
| 8 | Non-scientific and non-peer-reviewed publication (popularised publication) | ERCIM News Nº 109: “ARIES Reliable Identity Ecosystem” | https://ercim-news.ercim.eu/en109/r-i/aries-reliable-european-identity-ecosystem | April´17 | ATOS,UMU | Diss |
| 9 | Press Release | "Council conclusions on identity management" Press Release of the Working party on Frontiers / False Documents on the Registration of Identity on 16 November 2017, | http://data.consilium.europa.eu/doc/document/ST-15862-2017-INIT/en/pdf | November´17 | - | Comm |
| 10 | Press Interviews | Financial Times: two interviews: 1/2 and 23/2 1hour 10 min interview on border issues and ethical impact of virtual IDs, and Aries) | Not available yet | February´18 | SAHER | Comm |

Scientific Publications

| # | Type of Publication | Title | Authors | Conference/ Workshop/ Journal name | Partner | Link | Comm/ Diss |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Scientific Conference Paper | Towards a Privacy-preserving Reliable European Identity Ecosystem | Jorge Bernal, Antonio Skarmeta, Nicolás Notario, Julien Bringer and Martin David | Annual Privacy Forum | Atos, UMU, MORPHO and Gemalto |  | Diss |
| 2 | Scientific Conference Paper | Security Concepts and Policies: New Generation of Risks and Threats | Andrew Staniforth, Francesca Barrett | 8th International Scientific Conference | POCC | http://fb.uklo.edu.mk/fs?file=collection/Tom%20III2017.pdf | Diss |
| 3 | Scientific Journal Paper | Integration of Anonymous Credential Systems in IoT constrained environments | Jose Luis Canovas Sanchez, Jorge Bernal Bernabe and Antonio F. Skarmeta | IEEE Access | UMU | https://doi.org/10.1109/ACCESS.2017.2788464 | Diss |
| 4 | Scientific Journal Paper | Holistic Privacy-Preserving Identity Management System for the Internet of Things | Jorge Bernal Bernabe, Jose L. Hernandez-Ramos, and Antonio F. Skarmeta Gomez | Mobile Information Systems | UMU | https://doi.org/10.1155/2017/6384186 | Diss |
| 5 | Scientific Conference Paper | Towards Privacy Preserving Data Provenance for The Internet of Things | Jose Luis Canovas Sanchez, Jorge Bernal Bernabe and Antonio F. Skarmeta | IEEE 4th World Forum on Internet of Things (WF-IoT) | UMU | http://wfiot2018.iot.ieee.org/ | Diss |
| 6 | Scientific Magazine Paper | ARIES: Reliable European Identity Ecosystem | Nicolás Notario, Antonio Skarmeta, Jorge Bernal, José Luis Cánovas and Alberto Crespo | ERCIM News | UMU, ATOS, | https://ercim-news.ercim.eu/en109/r-i/aries-reliable-european-identity-ecosystem | Diss |

Graphic Material

ARIES brochure

ARIES newsletter

ARIES poster

ARIES Logo

Cybersecurity Strategy of the European Union, Brussels, 7.2.2013 JOIN(2013) 1 final

Privacy and Data Protection by Design – from policy to engineering.ENISA. December 2014

https://ec.europa.eu/easme/sites/easme-site/files/ h2020_energy_info_days_communication_dissemination_and_exploitation_presentations_all.pdf